## Slide 1: ITKv4 – Refactoring
Status – June 2011

## Slide 2: Level Sets
What is in Alpha – 08
  Refactored Fast-Marching
What must be done by Beta (Sept 15)
  Remove ITKv3 Fast-Marching
  Merge 3 github branches
Action Items
  Arnaud will list JIRA tasks here
  How many LevelSet terms to have by Beta

## Slide 3: Level Sets
Problems/Challenges
  Multi-Phase : thousands / millions of level sets
    Multi-Threading strategy ?
    So far it is single-threaded.
  Sparse Level Sets
    Multiple implementations (three of them)
      Use strategy pattern ? Façade pattern ?
      Just document ?

## Slide 4: FEM
What is in Alpha-08
  None
  It is all in a github branch
What must be done by Beta (Sept 15)
  Do Gerrit code review
  FEM Registration filter / revise
  Migration guide documentation
  Examples (Wiki / Software Guide)

## Slide 5: FEM
Action Items
  Gerrit code review (July 8 - reviewer Brian, Jeff D., Josh C.)
    Class signatures
    Const-correctness consistency
  Brian to find Jeff and make him a reviewer
  Merge (July 10 – Hans)
  Brian / Vince and A2D2 to have a meeting

## Slide 6: FEM
Problems / Challenges
  A2D2 – Brain Shift
    They need FEM Transform (displacement field ?)
    Use the FEM Mesh as a Transform (interpolate displacements) ?
  Nice to have: Convert FEM Mesh to itkMesh (and back)

## Slide 7: Registration
What is in Alpha-08
  Composite Transform
  Deformation Field Transform
What must be done by Beta (Sept 15)
  Move transforms from Review to Core/Transforms
  Transform IO
    HDF5 (support composite transforms)
  Transform Optimizer Scales initializer
    (in Gerrit now – must be reviewed and merged)
  Multivariate registration
    Demons – multi-channel

## Slide 8: Registration
Action Items
  Composite Transform
  Deformation Field Transform
  Implement HDF5 IO support for composite transform
    Mike Staufferr / Hans Johnson / Kent Williams
  Put patches in Gerrit by July 15
  Brian to meet with Marcus and Dave
    Look at github branches – look at how easy it will be to merge it into ITKv4 master.
  GPU Demons – Coordinate with Won-Ki (July 15)
    Work in progress
  Merge date : August 15

## Slide 9: Registration
Action Items
  Multivariate registration
    Multi-component image
    Tensor images
    Specialized Metrics (for Tensors and Multi-channel)
  Diffeomorphic Demons (for final ITKv4)

## Slide 10: Registration
Problems / Challenges
  Transform IO ( HDF5 / Nifti )
  Templating of Transform parameters
    Have a design discussion ( Hans / Jim / Brian / Michael, Bill L. )
    Not for Beta. Desirable for Final release
  Multi-Threading
    OpenMP ?
  GPU Demons
    Implement the Metric
    Full algorithm
  GPU implementation of other Metrics
    Local neighborhood cross correlation

## Slide 11: Registration
Problems / Challenges
  Multivariate registration
    Register multi-channel images
    Register Tensor image
  Surface registration
  Image internal transform  Make it Affine
    From Index space to Physical Space
    Remove requirement for Rigid transform in Index to Physical Space.
  Revise Optimizers to make them memory efficient
    Address known bugs (for Beta ? after Beta ?)
    Coordinate with Ziv’s A2D2

## Slide 12: Modularization
Should Examples be in their own external Git repository ?
Should WrapITK be in its own Git repository ?